# Test Summary Report for

Restful Booker API

| General information |  |
| --- | --- |
| Project Name | Restful Booker API |
| Created by (Author) | Dishi Gogia |
| Preparation date | 20/06/2026 |
| Version | V1.0 |

| Revision History |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Version | Description | Author | Date | Approved by |  |  |
|  |  |  |  | Author | Date |  |
| V1.0 | Test Summary | Dishi Gogia | 20-06-2026 |  |  |  |

Summary

Table of Contents

Executive Summary	5

Introduction	5

Overview	5

Summary Assessment	5

Test Case Summary Results	5

Test Incident Summary Results	6

Test Metrics	6

Executive Summary Table	6

Test Execution Results	7

Defect Distribution by Severity	7

Test Coverage by Module	8

DETAILED TEST RESULTS	8

1. Authentication API	8

2. Create Booking API	8

3.  Get Booking API	8

4. Update Booking API	8

5. Partial Update API	9

6. Delete Booking API	9

7. Search Booking API	9

VARIANCES	9

TEST INCIDENTS	9

Resolved Test Incidents	9

Unresolved Test Incidents	9

FINAL TEST STATUS	10

# Executive Summary

The Restful Booker API Testing project was executed to validate the functionality, reliability, and correctness of core booking APIs using Postman. A total of 64 test cases were designed and executed across Authentication, Booking Management, Search, and API Validation modules. Overall execution achieved a 92% pass rate, with 5 defects identified primarily in authorization and update-related functionality. The application demonstrated stable behavior for core business workflows and is conditionally recommended for release pending resolution of identified issues.

# Introduction

## Overview

The purpose of this Test Summary Report is to provide a consolidated summary of testing activities performed for the Restful Booker API application.

Testing was conducted using Postman to validate the functionality, reliability, and correctness of REST APIs exposed by the application. The testing effort focused on Authentication, Create Booking, Get Booking, Update Booking, Partial Update, Delete Booking, and Search Booking APIs.

Testing activities included:

• Functional Testing
• Positive Testing
• Negative Testing
• Authorization Testing
• Response Validation
• Status Code Validation
• Header Validation
• API Workflow Validation

# Summary Assessment

## Test Case Summary Results

| Summary Assessment | Total Number of Test Cases | % of Total Planned | Comments |
| --- | --- | --- | --- |
| Test Cases Planned | 64 | 100% | Planned API test cases |
| Test Cases Run | 64 | 100% | All planned test cases executed |
| Test Cases Reviewed | 64 | 100% | Results reviewed |
| Test Cases Passed | 59 | 92% | Passed successfully |
| Test Cases Failed | 5 | 8% | Failed due to environment/API behaviour |
| Test Cases To Be Run | 0 | 0% | No pending tests |
| Test Cases Held | 0 | 0% | No tests on hold |

## Test Incident Summary Results

| Impact / Severity | Total Reported | Total Resolved | % Resolved | Total Unresolved | % Unresolved |
| --- | --- | --- | --- | --- | --- |
| High | 1 | 0 | 0% | 1 | 100% |
| Medium | 3 | 0 | 0% | 3 | 100% |
| Low | 1 | 0 | 0% | 1 | 100% |
| Total | 5 | 0 | 0% | 5 | 100% |

## Test Metrics

| KPI | Value |
| --- | --- |
| Total Test Cases | 64 |
| Executed | 64 |
| Passed | 59 |
| Failed | 5 |
| Pass Rate | 92% |
| Defects Logged | 5 |
| Test Coverage | 100% |
| Execution Progress | 100% |

## Executive Summary Table

| KPI | Value |
| --- | --- |
| Total Test Cases | 64 |
| Executed | 64 |
| Passed | 59 |
| Failed | 5 |
| Pass Rate | 92% |
| Defects Logged | 5 |
| Test Coverage | 100% |
| Overall Status | Conditionally Passed |

## Test Execution Results

A total of 64 test cases were executed. 59 test cases passed successfully, resulting in a pass rate of 92%, while 5 test cases failed due to environment-related API behavior.

## Defect Distribution by Severity

A total of 5 defects were identified during testing. Most defects were categorized as Medium severity, indicating moderate impact on application functionality.

## Test Coverage by Module

# DETAILED TEST RESULTS

# Authentication API

Results:

• Token generation validated successfully
  • Positive and negative scenarios executed
  • Response validation completed

Success Rate: 100%

Scenarios Covered: 8

# Create Booking API

Results:

• Booking creation validated successfully
  • Mandatory field validations executed
  • Invalid data scenarios tested

Success Rate: 100%

Scenarios Covered: 13

# 3.  Get Booking API

Results:

• Booking retrieval validated
• Response structure validated
• Invalid ID scenarios executed

Success Rate: 100%

Scenarios Covered: 8

# 4. Update Booking API

Results:

•  Authorization-related inconsistencies observed
• Update operations returned 403/405 responses in public environment

Success Rate: 67%

Scenarios Covered: 9

Defects Logged: BUG-001, BUG-002

# 5. Partial Update API

Results:

• Partial update functionality validated

• Authentication validation completed

Success Rate: 67%

Scenarios Covered: 3

# 6. Delete Booking API

Results:

• Delete operations validated
• Post-deletion verification completed

Success Rate: 88%

Scenarios Covered: 8

# 7. Search Booking API

Results:

• Search functionality validated
• Query parameter validation completed

Success Rate: 100%

Scenarios Covered: 8

# VARIANCES

The following variances were observed during testing:

• Public API environment exhibited inconsistent authorization behaviour.
• Certain Update and Partial Update scenarios returned unexpected HTTP status codes.
• Public environment limitations impacted repeatability of a small number of test cases.

No deviations were observed in overall testing scope.

# TEST INCIDENTS

# Resolved Test Incidents

None

# Unresolved Test Incidents

| Bug ID | Summary | Severity | Status |
| --- | --- | --- | --- |
| Bug_001 | Update Booking API returned 403 Forbidden despite valid authentication credentials. | High | Open |
| Bug_002 | Update Booking API returned 405 Method Not Allowed for valid update request. | Medium | Open |
| Bug_003 | Inconsistent behaviour observed during authorization validation. | Medium | Open |
| Bug_004 | Unexpected status code returned for unsupported request method. | Medium | Open |
| Bug_005 | Delete API returned inconsistent response during repeated execution. | Low | Open |

# FINAL TEST STATUS

Overall Status: Conditionally Passed

Core business workflows, including Authentication, Create Booking, Get Booking, Search Booking, and Delete Booking APIs, were successfully validated. Identified defects are primarily related to authorization behavior and update operations within the public test environment. Based on the executed scope and observed results, the application is considered functionally stable for core operations, with recommended follow-up actions for the identified issues.